Acquisition Analysis Tool

V1 Improvement Tasks

Current Single-File HTML Application

March 2026

# Overview

This document outlines improvement and enhancement tasks for the current V1 single-file HTML application. These improvements will increase functionality, data persistence, and user experience while V2 is being developed separately. All tasks are designed to be backward-compatible and deployable as incremental updates.

Tasks are grouped by category with priority levels (High/Medium/Low), effort estimates (S/M/L), and detailed descriptions.

# Data Persistence (High Priority)

Core improvements to ensure company data survives page refreshes and provides backup/restore capabilities.

| Task | Priority | Effort | Description |
| --- | --- | --- | --- |
| Add localStorage persistence for all company data | High | M | Extend current localStorage implementation to persist all company attributes (not just stars/scores). Data survives page refresh, browser restart, and local storage clearing without warning. |
| Add export/backup to JSON file | High | S | One-click download button in Settings tab exports all company data as JSON. File includes timestamp, version, and record count. User can save backups for safety. |
| Add import from JSON backup | High | S | File input in Settings allows drag-and-drop or file selection to restore previously exported JSON. Import validates file format, shows preview, and allows merge or replace options. |

# Dashboard Improvements (Medium Priority)

Enhance the dashboard with visualizations and activity tracking.

| Task | Priority | Effort | Description |
| --- | --- | --- | --- |
| Add Chart.js visualizations to dashboard | Medium | M | Three new charts: (1) Score distribution histogram, (2) Companies by region (bar chart), (3) Companies by employee band (stacked bar). Charts update in real-time as data changes. |
| Add recent activity feed | Medium | S | Dashboard widget showing last 10 actions: starred companies, edited fields, imported batches. Includes timestamp and brief description. Helps users track workflow. |
| Add pipeline funnel visualization | Medium | S | Funnel chart showing company count progression: Long List → Short List → Due Diligence. Shows percentages and allows click-through to lists at each stage. |

# Long List Enhancements (High Priority)

Major improvements to the core Long List tab for better data management and company profiling.

| Task | Priority | Effort | Description |
| --- | --- | --- | --- |
| Add inline editing to table cells | High | M | Click any cell to edit (name, location, employee band, revenue, notes). Changes save immediately to localStorage. Cells show hover state and edit indicator. |
| Add bulk actions for multiple companies | High | M | Checkbox selection across visible rows + toolbar with actions: star selected, move to archive, apply tag, delete. Confirm before destructive actions. |
| Add company detail modal | High | M | Click company name to open overlay showing full profile: all attributes, Companies House link, import history, notes, external links. Modal is scrollable and closeable. |
| Fix scoring to use Settings configuration | High | M | Currently scoring values are hardcoded. Move to Settings tab where users define: field weights, score ranges (e.g., 0-10), calculation method (sum, average, weighted). Long List reads and applies these dynamically. |
| Add "Approached" status toggle | High | S | Per-company boolean flag indicating whether acquisition team has made initial contact. Toggle in Long List or detail modal. Helps track outreach efforts. |

# Short List Enhancements (High Priority)

Improvements to the Short List view for better decision-making and tracking.

| Task | Priority | Effort | Description |
| --- | --- | --- | --- |
| Add competitive positioning data to tiles | High | M | User request: fold competitive analysis tab into Short List tiles. Show competitor proximity, market share indicators, and position-in-market. From user manual analysis or API data. |
| Make second-stage scoring dropdowns editable | High | M | Tiles currently show read-only second-stage scores. Allow users to edit dropdown selections, save changes to localStorage, and recalculate overall tile score. |
| Add persistent notes/comments field | High | S | Each tile has expandable notes section for internal discussion. Multiple notes per company with date/timestamp. All notes saved to localStorage. |
| Add "Move to Due Diligence" status | High | S | Status dropdown on each tile (Long List → Short List → Due Diligence → Won/Lost). Moving to DD archives from Short List, moves to DD view. |
| Add tile expand/collapse for detail view | High | S | Each tile has expand button showing all attributes, recent notes, and linked documents. Collapsed view shows summary KPIs. |

# Companies House Integration (Medium Priority)

Improvements to Companies House lookups and data use.

| Task | Priority | Effort | Description |
| --- | --- | --- | --- |
| Cache Companies House results | Medium | S | Cache API results in localStorage by company number. Subsequent lookups return cached data until manual refresh. Reduces API calls and speeds up lookups. |
| Display officer details in results | Medium | M | When showing Companies House results, display directors and secretary names, appointment dates, and disqualification flags. Allow click to expand full details. |
| Show filing history summary | Medium | S | In Companies House results, add: last accounts filing date, last confirmation statement date, filing status. Helps assess financial currency and compliance. |
| Auto-populate Long List from CH data | Medium | M | When adding a company via CH lookup, auto-fill Long List fields (name, address, incorporation date, status). User can edit before saving. |

# AI Features (Medium Priority)

Enhancements to AI Assistant and intelligence features.

| Task | Priority | Effort | Description |
| --- | --- | --- | --- |
| Extend AI Assistant command types | Medium | M | Current AI Assistant has limited NLP. Expand to handle: "add company named X", "update score for Y", "generate report for Short List". Requires parsing and state updates. |
| Add AI-generated company summary | Medium | M | When viewing company detail (requires Anthropic API key in Settings), show AI-generated 2-3 sentence summary based on all available data. Summarizes business, market, and red flags. |
| Add credit check comparison | Medium | M | Credit Check tab shows historical credit checks per company. New: compare two checks showing changes (score ↑↓, payment behaviour changes, new CCJs). Highlights improvements/deterioration. |

# Settings & Configuration (Low Priority)

Improvements to the Settings tab for better configuration management.

| Task | Priority | Effort | Description |
| --- | --- | --- | --- |
| Add import/export of settings | Low | S | Export current Settings as JSON (scoring criteria, API keys, preferences). Import previously exported settings to restore configuration. Helps share setups across users. |
| Add reset to defaults button | Low | S | Danger zone in Settings: button to reset all settings to shipped defaults. Requires confirmation. Useful for troubleshooting or fresh start. |
| Add second-stage scoring criteria config | Low | M | Settings tab allows configuration of second-stage scoring dropdowns (like long list criteria). Define dimension names, value ranges, and weights for Short List scoring. |

# UI/UX Polish (Medium Priority)

User experience improvements for better feedback and usability.

| Task | Priority | Effort | Description |
| --- | --- | --- | --- |
| Add loading states and spinners | Medium | S | When fetching Companies House, Creditsafe, or other APIs, show spinner and disable buttons. Remove spinner when data arrives. Prevents user impatience and double-clicks. |
| Add toast notifications | Medium | S | Ephemeral notifications for: "Saved to localStorage", "Starred 5 companies", "Imported 10 records", "Error: invalid file". Appear bottom-right, auto-dismiss. |
| Improve mobile responsiveness | Medium | M | Current layout breaks on small screens. Refactor tables to stacked layouts, stack Short List tiles vertically, make modals full-screen on mobile. |
| Add keyboard shortcuts | Medium | S | Global shortcuts: "/" = search Long List, "s" = star current company, "e" = expand detail, "a" = select all visible. Help tooltip shows shortcuts available. |
| Add print-friendly view and PDF export | Medium | M | Print view hides UI chrome, optimizes for 8.5x11 paper. PDF export of Short List shows company tiles, scores, and notes in professional layout using jsPDF. |

# Trends & History (Low Priority)

Improvements to the Trends module for better historical tracking.

| Task | Priority | Effort | Description |
| --- | --- | --- | --- |
| Auto-snapshot on meaningful changes | Low | M | Currently snapshots are manual. Extend to auto-snapshot on: first scoring, Short List entry, status change, or when score changes by >2 points. Still allow manual snapshots. |
| Add snapshot comparison view | Low | M | Select two snapshots to compare company attributes, scores, and status changes. Shows before/after and highlights differences. Useful for tracking qualification decisions. |
| Add trend sparklines on dashboard | Low | S | Dashboard KPI cards show mini sparkline charts of metrics over time (Long List size, Short List size, average score). Helps visualize qualification flow. |

# Implementation Summary

Total Tasks: 32

High Priority Tasks: 13

Medium Priority Tasks: 13

Low Priority Tasks: 6

Recommended approach: Implement High Priority tasks (Data Persistence, Long List, Short List) first, which will provide the most value and are mostly independent. Follow with Medium Priority (Dashboard, Companies House, AI) for enhanced analytics and enrichment. Low Priority improvements can be deferred or added as polish.