Acquisition Analysis Tool — V2 Migration Tasks

Updated 4 March 2026

# Phase 1: Project Setup & Core Pipeline — 2-3 weeks

- Initialize Vite + React + TypeScript project [Effort: S] —  — Status: NOT STARTED

- Set up Tailwind CSS + shadcn/ui [Effort: S] —  — Status: NOT STARTED

- Set up PostgreSQL with Prisma ORM [Effort: M] —  — Status: NOT STARTED

- Design database schema (companies, scores, criteria, users, notes, enrichment_log) [Effort: M] —  — Status: NOT STARTED

- Build REST API layer (Express or Next.js API routes) [Effort: M] —  — Status: NOT STARTED

- Data migration script (V1 embedded JSON into PostgreSQL) [Effort: M] —  — Status: NOT STARTED

- Long List page with server-side filtering, sorting, pagination [Effort: L] —  — Status: NOT STARTED

- Short List page with tile grid and table toggle [Effort: L] —  — Status: NOT STARTED

- Dashboard with KPI cards and Chart.js [Effort: M] —  — Status: NOT STARTED

- Scoring engine with configurable weighted criteria from database [Effort: M] —  — Status: NOT STARTED

- Deploy V2 to Render as separate service (acquisition-tool-v2.onrender.com) [Effort: S] —  — Status: NOT STARTED

# Phase 2: Companies House Integration — 1-2 weeks

- Companies House API service with rate limiting and caching [Effort: M] —  — Status: NOT STARTED

- Enrichment endpoint: POST /api/enrich/companies-house/:id [Effort: M] —  — Status: NOT STARTED

- Companies House search modal component [Effort: S] —  — Status: NOT STARTED

- Auto-populate company fields from CH data [Effort: S] —  — Status: NOT STARTED

- Officer and filing data in company detail view [Effort: M] —  — Status: NOT STARTED

- Enrichment log entries for each API pull [Effort: S] —  — Status: NOT STARTED

# Phase 3: Document Store — 2-3 weeks

- Set up S3/Supabase Storage for file uploads [Effort: M] —  — Status: NOT STARTED

- File upload component with drag-and-drop [Effort: M] —  — Status: NOT STARTED

- Document metadata table [Effort: S] —  — Status: NOT STARTED

- Document list view per company with preview panel [Effort: M] —  — Status: NOT STARTED

- Inline PDF viewer [Effort: M] —  — Status: NOT STARTED

- Document tagging system [Effort: S] —  — Status: NOT STARTED

- Text extraction pipeline (pdfjs/Tika) [Effort: L] —  — Status: NOT STARTED

# Phase 4: Creditsafe Integration — 1-2 weeks

- Creditsafe API service with auth and rate limiting [Effort: M] —  — Status: NOT STARTED

- Credit assessment data model [Effort: M] —  — Status: NOT STARTED

- Credit check UI (score, payment behaviour, CCJ flags) [Effort: M] —  — Status: NOT STARTED

- Credit score in Short List scoring model [Effort: S] —  — Status: NOT STARTED

- Historical credit checks for comparison [Effort: S] —  — Status: NOT STARTED

- Change detection and alerting for score movements [Effort: M] —  — Status: NOT STARTED

# Phase 5: Deep Analysis / RAG — 3-4 weeks

- Set up pgvector extension in PostgreSQL [Effort: M] —  — Status: NOT STARTED

- Document chunking pipeline [Effort: M] —  — Status: NOT STARTED

- Embedding API integration (Anthropic/OpenAI) [Effort: M] —  — Status: NOT STARTED

- RAG query endpoint: POST /api/analysis/query [Effort: L] —  — Status: NOT STARTED

- Per-company chat interface for document Q&A [Effort: L] —  — Status: NOT STARTED

- Auto-summary generation from documents [Effort: M] —  — Status: NOT STARTED

- Financial extraction from accounts PDFs [Effort: L] —  — Status: NOT STARTED

- Red flag detection scan [Effort: M] —  — Status: NOT STARTED

- Source attribution with document/page references [Effort: M] —  — Status: NOT STARTED

# Phase 6: AI Enrichment & Suggestions — 2-3 weeks

- Web search integration (Brave/Serper API) [Effort: M] —  — Status: NOT STARTED

- AI synthesis service (company profile generation) [Effort: M] —  — Status: NOT STARTED

- Target profile definition UI [Effort: M] —  — Status: NOT STARTED

- Suggestion engine (query CH by SIC + region, rank against profile) [Effort: L] —  — Status: NOT STARTED

- "Suggestions" panel on Long List page [Effort: M] —  — Status: NOT STARTED

- Apollo.io/Clearbit firmographic enrichment [Effort: M] —  — Status: NOT STARTED

# Phase 7: Scoring, Notifications & Export — 1-2 weeks

- Background job queue (BullMQ/Inngest) for periodic enrichment [Effort: M] —  — Status: NOT STARTED

- Email notification system for enrichment flags [Effort: M] —  — Status: NOT STARTED

- CSV/PDF export for Long List and Short List [Effort: M] —  — Status: NOT STARTED

- DD checklist generation from documents [Effort: M] —  — Status: NOT STARTED

- User accounts with role-based access [Effort: L] —  — Status: NOT STARTED

- Audit trail logging for all changes [Effort: M] —  — Status: NOT STARTED

# Summary

Total tasks: 50

Completed: 0

Estimated timeline: 12-19 weeks

V2 will be deployed at a separate URL to preserve V1 for comparison